# Indonesia Defense Posture and Development Beyond 2026

Oct 15, 2026 · @YA

## Executive summary

Indonesia is trying to build an "optimum" armed force by 2029 on a budget that has stopped growing. Out of that gap, the Navy has come away with the most concrete gains: two frigates and two submarines are being built at home, and the fleet's organisation is being redrawn around the archipelago. Whether those gains hold depends on foreign-loan financing rather than on the annual defence budget.

Five findings

- The MEF ended about 35 points short. The last officially presented figure was 65.06% in early 2023 (Army 77.38%, Navy 66.29%, Air Force 51.51%). No official end-2024 figure has been published. The services that guard the sea and the air finished furthest behind.

- The OEF is a bigger force, not a continuation. RPJMN 2025–2029 sets 100% by end-2029. Its targets include 750 Territorial Development Battalions, five fleet commands (two of them new), 15 maritime regional commands, 33 radar units and a space unit.

- Prabowo is executing as President what he designed as Defence Minister. The territorial doctrine, a loan-funded 25-year buying plan (the Rp1,760T draft of 2021), more regional commands, reserves and a multi-supplier strategy all date from 2019–2024. The 162 new commands and units he inaugurated in August 2025 are that design made real.

- Money is the binding constraint. The Kemhan/TNI budget was Rp187.1T in 2026 and is Rp189T in 2027, down from a Rp247.5T outlook in 2025. Routine costs already take an estimated 60–70% of TNI spending. Major platforms ride on a foreign-loan ceiling of about US$34.8bn for 2025–2029, and reports say that ceiling could be raised or backed by Danantara.

- The Navy pipeline is the most tangible in the TNI. In service now: two PPA ships from Italy, the ex-Garibaldi KRI Sriwijaya, and the first AAVs for the Marines (12 of 105). In build: two Merah Putih frigates and two Scorpene Evolved submarines at PT PAL. Contracted or intended: two Istif frigates, two more Merah Putih frigates, and the Sriwijaya refit.

What it means for PT PAL

| Horizon | Signal | Read for RKAP |
| --- | --- | --- |
| 2027 | Merah Putih 1–2 completion; Scorpene construction | Firm base load; acceptance and delivery risk on frigate 1 |
| 2027–2029 | Merah Putih 3–4, Sriwijaya refit, support for new fleet commands | Pipeline that becomes backlog only when contracts and loans are effective |
| 2030–2033 | Scorpene deliveries (2032–33); possible further submarines | Long-cycle workload, capability-building capex |
| Throughout | Flat budget, 162 new units, many small foreign-built classes | Phasing, price pressure, and a growing share of MRO and integration work |

The paper sets out the evidence for each finding, then closes with recommendations for planning and for PT PAL's positioning (Sections 13–15).

## 1. Introduction

This paper asks one question: how is Indonesia's defence posture changing under President Prabowo, and what does that change mean for the Navy and for the shipyard that builds it? It answers in four steps:

- the record of the Minimum Essential Force (MEF);

- the design of its successor, the Optimum Essential Force (OEF);

- the President's intentions, traced back to his five years as Defence Minister;

- the procurement pipeline, service by service, with the Navy in most detail.

### 1.1 Scope

- Period: 2010 (start of the MEF) to October 2026, with forward schedules to 2033.

- Coverage: force structure and organisation, procurement, budget and financing, and presidential direction. Doctrine, personnel policy and operations appear only where they shape procurement.

- Lens: maritime. The Navy (TNI AL), the Marine Corps and naval industry get the most space. Air and land programmes are covered in full in tables so that the picture is complete.

### 1.2 Method and sources

The paper is a desk study of public material: government and parliamentary documents (Kemhan, DPR budget analyses, Kemenko Polkam statements, Perpres texts), Indonesian national media (Kompas, CNN Indonesia, CNBC Indonesia, Antara, Bisnis, Tirto, Katadata), specialist defence press (Janes, Naval News, Asian Military Review, Breaking Defense, Defense News) and policy research (RSIS, Fulcrum/ISEAS). Every figure is linked to its source in the text or table where it appears, and the full list is at the end.

Three rules were applied:

- Official figures first. Where an official figure and a media estimate differ, the official one is used and the difference is noted.

- Status as reported. A programme is called "contracted" only where a contract signature was reported; letters of intent, MoUs and framework agreements are labelled as such.

- Analyst columns are flagged. Several 2025–2029 financing figures come from one defence analyst's opinion columns. They are used because no official alternative is public, and they are marked each time.

### 1.3 How to read this paper

Sections 2–7 build the strategic and financial picture. Sections 8–12 go through force structure, procurement and industry, the Navy first. Sections 13–15 assess and recommend, and Section 16 lists what is not known. Annex A draws the timeline of decisions and deliveries; Annex B is a single register of every programme in the paper.

All budget figures are in rupiah trillions (Rp T) unless shown in US dollars. "Kemhan budget" means the combined Ministry of Defence and TNI allocation in the APBN.

## 2. Strategic setting

Indonesia's defence problem is maritime in geography but has been answered for decades mainly by land forces. The Prabowo era is trying to do both at once: expand land forces across the archipelago, and build a navy and air force able to watch and hold the sea in between.

### 2.1 An archipelagic state

Indonesia spans more than 17,000 islands. Three internationally recognised archipelagic sea lanes (ALKI I, II and III) run north–south through its waters. Its waters also join three of the world's busiest choke points: the Malacca Strait, the Sunda Strait and the Lombok–Makassar route. Controlling these waters means seeing what moves through them and being able to respond. That requires radars, maritime patrol, surface ships and submarines more than infantry.

### 2.2 The North Natuna Sea

Indonesia is not a claimant in the South China Sea disputes, but China's "nine-dash line" overlaps Indonesia's exclusive economic zone north of the Natuna Islands. Chinese fishing fleets and coast guard ships have repeatedly entered that zone, and analysts list illegal fishing and territorial violations among the most immediate threats (BenarNews). Basing choices reflect this: the first Rafales went to Pekanbaru, close to both the Malacca Strait and the Natuna Islands (GBP).

### 2.3 Threat picture as Jakarta frames it

| Threat | Character | Main responders |
| --- | --- | --- |
| Grey-zone pressure in the North Natuna EEZ | Persistent, low-intensity, maritime | Navy, Bakamla, Air Force surveillance |
| Illegal fishing and maritime crime | Persistent, economic | Navy, Bakamla, Marine Police |
| Separatist insurgency in Papua | Persistent, land-based | Army, police; Mi-35M and battalions in Papua |
| Natural disasters | Frequent, nationwide | All services; Marines, helicopters, transport aircraft |
| Great-power competition in the Indo-Pacific | Structural | Diplomacy, non-alignment, diversified suppliers |

### 2.4 Doctrine: total defence

Indonesia's constitution assigns defence to the whole people, with the TNI as the core and citizens as support (Sishankamrata). Prabowo restated this as the basis of policy throughout his time as minister (Kemhan). In practice the doctrine favours the Army's territorial structure: Kodam, Korem, Kodim and, now, development battalions in every region. The Navy's "green-water" ambition sits inside a framework that historically gave land forces the larger share (RSIS).

The 2020–2024 General Defence Policy (Perpres 8/2021) added a concept that matters for the Navy: defence of "large islands", each able to hold out on its own (Hukumonline). The OEF builds on it as defence of "large and strategic islands". New fleet commands in Kalimantan and Ambon follow that logic.

## 3. The MEF record, 2010–2024

The Minimum Essential Force was meant to give the TNI a minimum credible strength in three five-year phases ending in 2024. Achievement reached about 55% by the end of Phase I, rose to the low 60s in Phase II, and then stopped climbing while the target kept rising.

DPR budget analysis (2021), Kemenko Polhukam performance reports via GoodStats and Bisnis, Rapim TNI 2023 via Kompas

### 3.1 The milestones and their sources

| Milestone | Achieved | Target | Source |
| --- | --- | --- | --- |
| End of Phase I (2014) | 54.97% | — | DPR budget analysis |
| Phase II, 27 Sept 2019 | 63.19% | 75.54% | DPR budget analysis |
| 2020 | 62.31% | 72% | Bisnis fact-check |
| 2022 (Kemenko Polhukam report) | 63.48% | 86% | GoodStats |
| Early 2023 (Rapim TNI) | 65.06% | 100% by 2024 | Kompas |
| End of term (Kemhan statement, Jan 2024) | ~63% | — | BenarNews |

Officials lowered expectations along the way. In June 2022 the TNI Commander set 70% as the realistic end-2024 goal (Kompas), and in 2022 DPR members predicted "at most around 65%" (Kompas).

### 3.2 By service

| Service | MEF achieved (early 2023) | Gap to 100% |
| --- | --- | --- |
| Army (TNI AD) | 77.38% | 22.6 points |
| Navy (TNI AL) | 66.29% | 33.7 points |
| Air Force (TNI AU) | 51.51% | 48.5 points |
| TNI overall | 65.06% | 34.9 points |

The order is the reverse of what the geography requires. The services that must see and hold the sea and the air ended furthest from their minimum. RSIS concludes that the Navy "missed a crucial opportunity" to become a green-water navy through the MEF (RSIS).

### 3.3 Why it fell short

- Budget below plan. Defence spending stayed under 1% of GDP and averaged about 0.68% in 2009–2018, against a 1.5% aim (DPR). For 2023 the DPR approved Rp134T against a Rp319T request.

- COVID-19. Funds were redirected in 2020–2022, as President Jokowi acknowledged (Bisnis).

- Slow planning and procurement. Kemhan itself cited the long needs-planning and procurement cycle for the Phase II miss.

- Loan ceiling. In November 2023 the foreign-loan ceiling for 2020–2024 was set at US$25bn, below what Kemhan had sought. AEW&C aircraft, tankers and the F-15EX could not be executed (Section 7).

- Priorities drifted. RSIS describes a shift from the 2014 "Global Maritime Fulcrum" towards economic development, with the Army absorbing most resources.

### 3.4 What the MEF left behind

- A habit of measuring in percentages that hid what was actually bought. Prabowo himself said in 2023 not to "fixate on percentages" but on readiness (Tirto).

- A backlog of contracts signed but not yet activated, waiting for rupiah counterpart funds (CNBC Indonesia).

- Real gains that carry into the OEF: Rafale, Scorpene, the Merah Putih frigate licence, A400M, Super Hercules and the reserve component.

## 4. From MEF to OEF: the 2025–2029 framework

The Optimum Essential Force, mandated by RPJMN 2025–2029, replaces a "minimum" with an "ideal" force. Its target is 30.3% in 2025 and 100% by end-2029, and it covers equipment, bases and personnel (Indonesia Defense, citing Kemenko Polkam). Unlike the MEF, it is measured from a new baseline, so its percentages cannot be compared directly with the MEF's 65%.

### 4.1 Organising concept

The OEF is built around defending "large islands and strategic islands". Each region gets a joint command (Kogabwilhan) able to fight with its own resources, synchronised with the Trisula Perisai Nusantara strategy (JawaPos). For the Navy this means fleets placed nearer the threat and maritime commands spread along the coast, rather than a fleet concentrated in Java.

### 4.2 Unit targets

| Service | OEF target to 2029 | Status (latest) | Source |
| --- | --- | --- | --- |
| Army (TNI AD) | 750 Territorial Development Battalions (BTP), border focus on Papua, Kalimantan, NTT | 105 formed by Nov 2025; about 150 a year planned | Antara via INP; Kontan |
| Navy (TNI AL) | 5 fleet commands: new Koarmada IV (East Kalimantan) and V (Ambon); 15 maritime regional commands; technology-based fleet modernisation | Planning stage (Nov 2025); 14 Kodaeral already created Aug 2025 | INP |
| Air Force (TNI AU) | 33 radar units (Satrad); a space unit under Kohanudnas | Planning stage (Nov 2025); 13 GM403 radars being delivered | INP |

### 4.3 What changes in substance

- People and bases, not only platforms. The battalion programme is labour- and land-intensive. Units also open farmland and build infrastructure, coordinated with the Ministry of Agrarian Affairs and Perhutani. Kemhan estimated about Rp12T for 300 battalions (CNBC Indonesia).

- More commands to staff and equip. Every new Kodam, Kodaeral and fleet command adds headquarters, bases and support needs before any new ship or aircraft arrives.

- No public platform list. The number of ships, submarines or aircraft the OEF requires has not been published. Analysts note that no post-MEF force-structure document existed when the MEF ended (RSIS; GNFI).

### 4.4 MEF and OEF compared

| Feature | MEF (2010–2024) | OEF (2025–2029) |
| --- | --- | --- |
| Aim | Minimum credible force | "Optimum" or ideal force |
| Horizon | Three five-year phases | One five-year RPJMN period |
| Main measure | % of an equipment plan | % of equipment, bases and personnel targets |
| Organising idea | Three services, central fleets | Large and strategic islands, joint regional commands |
| Result or status | ~65% at the last official count | 30.3% target for 2025; no public progress figure yet |
| Financing | APBN plus foreign loans, ceiling US$25bn (2020–24) | APBN plus foreign loans, ~US$34.8bn approved (2025–29), more under discussion |

## 5. Prabowo as Defence Minister, 2019–2024

Almost everything Prabowo is doing as President was set out while he was Defence Minister, from 23 October 2019 to October 2024: a territorial total-defence doctrine, a 25-year buying plan financed by debt, more regional commands, a reserve force and many suppliers. Budget limits and President Jokowi's caution kept much of it on paper until 2025.

### 5.1 Doctrine: total defence and "defence is investment"

At his first leadership meeting (January 2020) Prabowo argued that a strong TNI brings stability and stability attracts investment: "defence is investment" (JPNN). He restated total people's defence at every Rapim, citing the constitution's two articles that make defence every citizen's right and duty (Kemhan).

His spokesman listed seven policies for 2020 (detik):

- Total people's defence: state defence awareness (Bela Negara), reserve and support components

- Strengthening the national defence industry

- Modernising equipment

- Defence diplomacy, keeping Indonesia free of any pact

- COVID-19 response

- Defence human resources

- Strategic logistics reserves, including food

These became formal policy in Perpres 8/2021 on the 2020–2024 General Defence Policy: build the reserve and support components, develop the large-islands defence concept, and manage the budget accountably and free of corruption (Hukumonline). By 2022 Kemhan was also drafting a 2020–2045 defence development roadmap (Kemhan).

### 5.2 The Rp1,760 trillion plan

The clearest statement of Prabowo's intent is a draft presidential regulation on defence and security equipment (alpalhankam) that leaked in May 2021.

| Feature | Draft Perpres on alpalhankam, 2020–2024 |
| --- | --- |
| Mandate | Jokowi's instruction for a 25-year master plan giving "a totality of defence capability" (CNBC Indonesia) |
| Size | About US$124.99bn, reported as Rp1,750–1,785T (Kontan) |
| Mechanism | Five strategic plans' worth of buying pulled into the first (2020–2024); new buying to restart in 2044 |
| Financing | Foreign loans, repaid from Kemhan's annual budget on the assumption it stays at ~0.8% of GDP for 25 years (Kompas TV) |
| Already in loan list | US$20.74bn in the 2020–2024 medium-term foreign-loan plan |
| Fate | Never approved; Prabowo confirmed in June 2021 that Jokowi had not agreed (CNBC Indonesia) |

Critics in the DPR questioned debt over 25 years and the plan's legal basis (Kontan). Supporters argued it equalled only about 0.5–0.7% of GDP a year (CNBC Indonesia). The idea did not die; its later path is traced in Section 7.

### 5.3 Procurement as minister

In his first 18 months Prabowo made 20 foreign trips to 14 countries (Bisnis).

| Programme | Origin | Decision | What happened next |
| --- | --- | --- | --- |
| Rafale F4 (42) | France | Contract Feb 2022, US$8.1bn | First 3 delivered Jan 2026 |
| Scorpene Evolved (2) | France | Contract Mar 2024 with PT PAL | Steel cut Aug 2026 |
| Merah Putih frigate (2) | UK design (Arrowhead 140) | Licence 2020, contract 2021 | First launched Dec 2025 |
| PPA (2) | Italy | Contract during his term | Delivered 2025 |
| A400M (2), C-130J | Airbus, Lockheed Martin | Contracts during his term | Delivered 2023–2026 |
| KHAN missile | Turkey | Contract during his term | First batch Aug 2025 |
| F-15EX (24) | United States | MoU Aug 2023 | Dropped Feb 2026 |
| Mirage 2000-5 (12, used) | Qatar | Contract Jun 2023, US$792m | Postponed Jan 2024 for lack of funds |

The Mirage deal drew most criticism. Qatar had offered the same jets as a grant in 2009 and the then minister declined because of running costs; analysts called the 2023 purchase hasty (Fulcrum/ISEAS; BenarNews).

### 5.4 Organisation, reserves and food

- A Kodam in every province. Proposed in February 2023, criticised as competing with the police and unnecessary in peacetime (Fulcrum/ISEAS).

- Reserve component (Komcad). Built on UU 23/2019 and PP 3/2021, first contingent established October 2021 (RM.id).

- Food estate. Jokowi gave Kemhan the lead on the Central Kalimantan food estate as a strategic reserve; Prabowo said "food is a weapon" (detik).

- DEFEND ID (2022). He set the targets: 50% local content in key technologies and a top-50 global ranking by 2024 (Kemhan).

### 5.5 Diplomacy

He kept Indonesia non-aligned: "We respect the United States, China and other countries… We are non-aligned" (BenarNews). His June 2023 Shangri-La proposal for a Russia–Ukraine demilitarised zone and referendum contradicted Indonesia's official stance and drew criticism at home and abroad.

### 5.6 The verdict at the end of his term

Kemhan claimed about 63% of the MEF, the reserve force, better military education, and deliveries of frigates, submarine rescue vehicles, Rafales, A400M and Super Hercules. Analysts called it "a good start" but noted that maritime and air defence remained insufficient for threats such as illegal fishing and territorial violations (BenarNews). President Jokowi twice urged prudence in arms buying in 2023 (AsiaNews).

## 6. Prabowo as President: direction since October 2024

As President, Prabowo's direction is a much larger TNI spread across the archipelago, armed by many suppliers on condition of technology transfer, and subordinate to his economic and welfare programmes when money is short.

### 6.1 Minister and President compared

| Theme | As Defence Minister (2019–2024) | As President (since Oct 2024) |
| --- | --- | --- |
| Doctrine | Total people's defence; "defence is investment" | "Defence supporting economy"; TNI Law 2025 widens non-war roles |
| Policy frame | Perpres 8/2021: reserves, large islands, clean budgets; 2020–2045 roadmap | OEF in RPJMN 2025–2029, large and strategic islands, Kogabwilhan |
| Money | Rp1,760T loan-funded 25-year draft, never approved | Budget flat at ~Rp187–189T; foreign loans still carry big platforms |
| Procurement | Rafale, Scorpene, PPA, Arrowhead, A400M, KHAN, F-15EX MoU, Mirage | Rafale and KHAN delivered; KAAN, Istif, J-10, Cheongung-II, BrahMos added; F-15EX dropped |
| Organisation | Kodam in every province proposed (2023) | 6 Kodam, 14 Kodaeral, 3 Kodau, 162 units created (Aug 2025) |
| People and food | Reserve component; food estate ("food is a weapon") | Development battalions that also farm and build |
| Diplomacy | Non-aligned buying trips; Ukraine plan controversy | US partnership (Apr 2026) alongside Chinese, Turkish, French and Korean deals |
| Industry | DEFEND ID targets: 50% TKDN, top-50 globally | Technology transfer written into every major deal |

### 6.2 Expand and spread the force

Perpres 84/2025 (5 August 2025) amended the TNI organisation. On 10 August 2025 at Batujajar, Prabowo inaugurated 162 new commands and units (Katadata):

| New command or unit | Number | Notes |
| --- | --- | --- |
| Military Regional Commands (Kodam) | 6 | XIX Riau–Riau Islands; XX West Sumatra–Jambi; XXI Lampung–Bengkulu; XXII Central and South Kalimantan; XXIII Central and West Sulawesi; XXIV Merauke, South Papua (detik) |
| Naval Regional Commands (Kodaeral) | 14 | Replace the Lantamal main naval bases (iNews) |
| Air Regional Commands (Kodau) | 3 | Plus 1 air operations command (Koopsud) |
| Brigades | 20 | Army |
| Territorial Development Battalions | 100 | First tranche toward 750 |
| Other new units | Remainder of the 162 | Marine infantry battalions, Kopasgat commando battalions |

"Indonesia must have a very strong defence," he said at the ceremony. His defence adviser described the reorganisation as a direct presidential order (Kompas TV). The DPR expects new units to be phased in as the budget allows, warning that routine spending already takes 60–70% of the TNI budget (DPR research brief).

### 6.3 Widen the military's role

The revision of the TNI Law (UU 34/2004) passed on 20 March 2025 (Antara; UMSU):

- Non-war tasks rise from 14 to 16.

- Civilian posts open to active officers widen to about 14–16 ministries and agencies, including Bakamla, BNPB, BNPP, BNPT and the Attorney General's Office. Officers taking other civilian posts must retire first, on Prabowo's instruction (Metro TV).

- Retirement ages are extended.

Civil society warns of a return to the New Order's dual function; the TNI says the law codifies limits. As of February 2025, 129 active officers served in Bakamla, the largest group, which matters for maritime security coordination.

### 6.4 Buy from everyone, insist on transfer

| Partner | Major programmes | Industrial angle |
| --- | --- | --- |
| France | Rafale (42), Scorpene Evolved (2), A400M | Submarine construction at PT PAL |
| Turkey | KAAN (48), Istif frigates (2), KHAN, combat systems for Merah Putih | Partial KAAN assembly; PT PAL–TAIS partnership |
| Italy | PPA (2), KRI Sriwijaya (ex-Garibaldi), M-346F (LoI) | Sriwijaya refit MoU with PT PAL |
| United Kingdom | Arrowhead 140 licence; ~£4bn Maritime Partnership Programme | Frigate construction at PT PAL; shipbuilding and fisheries |
| South Korea | KF-21 (16), Cheongung-II (LoI) | PTDI on IF-X |
| China | J-10 (42 reported) | None reported |
| United States | Major Defense Cooperation Partnership (Apr 2026); AAV for the Marines; F-15EX dropped | Training, education, exercises |
| Russia | Mi-35M (2 delivered); Mi-8/Mi-17 under evaluation | Offset package claimed |
| India | BrahMos (contract Jul 2026) | Not disclosed |

The deputy defence minister put the principle plainly: "We're not bound by any alliance, so we can source weapons from any country, including China" (The Edge). The US partnership signed on 13 April 2026 covers capacity building, professional education and exercises; Kemhan stressed that control of Indonesian airspace remains Indonesia's (US DoD via GlobalSecurity; Al Jazeera).

### 6.5 Tie defence to the maritime economy

Signing the UK maritime partnership in January 2026, Prabowo called it "a vital part of our maritime economic development", linking shipbuilding, naval modernisation and fishing communities (Asian Military Review). Kemhan frames the whole programme as "defence supporting economy" (Investortrust). For PT PAL this is the most important line in the President's direction: naval building is presented as industrial and economic policy, not only as defence.

### 6.6 Defence yields when money is short

On 17 July 2026 Prabowo said defence and police budgets could be cut if needed to eliminate poverty; the Finance Minister said no cut was planned (Katadata). A US$1bn contribution to the Board of Peace is to be paid through the Kemhan budget (CNBC Indonesia). Ambition is high, but defence money competes with flagship programmes such as free nutritious meals, whose agency received more than Kemhan in 2026 and 2027.

## 7. Budget and financing

The annual defence budget has settled at about Rp187–189T while the force it must pay for keeps growing. Big platforms therefore depend on a separate stream, foreign loans, whose ceiling has been raised and may be raised again.

CNBC Indonesia (2021), Kompas (2023), Tirto and Investortrust (2025 outlook), CNBC Indonesia (2026), CNN Indonesia (2027)

### 7.1 The annual budget

| Year | Kemhan/TNI budget | Note | Source |
| --- | --- | --- | --- |
| 2027 | Rp189T | Indicative ceiling Rp139T; DPR added ~Rp50T; APBN passed 29 Sept 2026 | CNN Indonesia; AFU |
| 2026 | Rp187.1T | Second-largest ministry after the National Nutrition Agency | CNBC Indonesia |
| 2025 | Rp247.5T outlook | Proposed at Rp165.2T, of which Rp69T for procurement | Janes; Tirto |
| 2023 | Rp134T | Against a Rp319T request | Kompas |
| 2021 | Rp134.25T | 55.2% to management support | CNBC Indonesia |

### 7.2 Where the 2026 money goes

| Programme (2026) | Amount | Share |
| --- | --- | --- |
| Modernisation of equipment, non-equipment and facilities | Rp84.48T | 45.1% |
| — of which defence and security equipment | ~Rp54.02T |  |
| — of which other defence and security equipment | ~Rp16.52T |  |
| — of which defence infrastructure | ~Rp7.54T |  |
| Management support and other programmes | ~Rp80.07T and the remainder | ~42.8% and the remainder |
| By function: defence / education | Rp186.6T / Rp0.49T |  |

Source: CNBC Indonesia.

### 7.3 What became of the Rp1,760T plan

The 2021 draft regulation was never issued, but its logic lives on through foreign-loan (PLN) ceilings.

| Period | Foreign-loan ceiling for defence | Note | Source |
| --- | --- | --- | --- |
| 2020–2024 | US$20.75bn approved, raised to US$25bn (Nov 2023) | Kemhan had sought about US$34.4bn; AEW&C, tankers and F-15EX dropped for lack of room | Kumparan; CNBC Indonesia |
| 2025–2029 | US$34.8bn with financing-source approval (PSP), plus Rp54T domestic loans and Rp335T rupiah funds | About US$5.2bn rupiah counterpart funding needed to activate it; ~US$14bn expected from commercial lenders | CNBC Indonesia, Jul 2026 |
| Reported next step | Extra US$10–15bn (to ~US$50bn); Danantara financing explored | Unconfirmed; a September 2026 column says Kemhan is exploring Danantara-backed credit or special bonds for a plan on the scale of the 2021 US$124.9bn draft | CNBC Indonesia, Sept 2026 |

The 2025–2029 figures come from a defence analyst's columns, not official publications. The official medium-term foreign-loan list (DRPLN-JM 2025–2029) had not been published as of June 2025.

### 7.4 How a loan-funded programme reaches a shipyard

- Listing. Bappenas places the programme in the medium-term foreign-loan list (Blue Book).

- Financing source. The Finance Minister issues a financing-source decision (PSP).

- Contract. Kemhan signs with the supplier; for local builds, often with PT PAL as prime or partner.

- Activation. The contract becomes effective only when the loan agreement is signed and the rupiah counterpart (RMP) and down payment are funded.

- Milestones. Payments follow construction milestones over several years.

Each step can slip, and step 4 is where many MEF contracts stalled. KAAN is an example: a "limited initial contract" still activating via foreign loan in April 2026, nine months after signature (Bisnis).

### 7.5 Pressure points

- Routine costs: an estimated 60–70% of the TNI budget, before the 162 new units are fully staffed.

- Competing claims: the Board of Peace contribution (~Rp17T) through Kemhan; new battalions (~Rp12T for 300); flagship social programmes.

- Debt service: an analyst warns that a ~US$50bn foreign-loan programme would weigh on the defence budget from 2030 to 2050.

- Currency: foreign-loan contracts are in dollars or euros; rupiah weakness raises their rupiah cost.

## 8. The Navy: force structure and organisation

The Navy enters the OEF with its best hardware pipeline in decades, a reorganised command structure, and an unresolved problem: too many small classes of ships, each from a different country.

### 8.1 The green-water target and the gap

Under the MEF the Navy planned a green-water force of 274 ships in three groups: a strike force of 110, a patrol force of 66 and a supporting force of 98 (RSIS). It reached 66.29% of its MEF goal by early 2023 (Section 3). RSIS names three obstacles for the post-MEF navy:

- The territorial mindset. The TNI's land-centred thinking keeps absorbing resources.

- National projects. The government's ambitious economic and social programmes compete for the same money.

- No post-MEF force structure. When the MEF ended there was no published plan for what came next.

The OEF answers the third point only partly: it defines commands, not ships.

### 8.2 Command structure, before and after August 2025

| Level | Before | After Perpres 84/2025 and OEF plans |
| --- | --- | --- |
| Fleet | Koarmada RI; Koarmada I (Jakarta), II (Surabaya), III (Sorong) | Plus planned Koarmada IV (East Kalimantan) and V (Ambon): five in total |
| Regional | Main naval bases (Lantamal) | 14 Naval Regional Commands (Kodaeral), with 15 maritime regional commands planned |
| Marines | Three Marine forces (Pasmar 1–3) | New Marine infantry battalions; first AAVs to Pasmar 1 (Sept 2026) |
| Joint | Three Kogabwilhan (joint regional commands) | Kogabwilhan as the backbone of large-islands defence |

The two new fleets would place standing naval forces near the Makassar Strait, the new capital (IKN) and the eastern archipelago. Each fleet needs a home base, repair facilities and logistics ships. Those are demands on shipyards before any combatant is ordered (INP).

### 8.3 Major surface combatants: the new core

| Class | Number | Origin | Displacement | Status |
| --- | --- | --- | --- | --- |
| Brawijaya (PPA) | 2 | Italy, Fincantieri | ~4,900 t | KRI Brawijaya-320 delivered July 2025; Prabu Siliwangi-321 delivered later in 2025 |
| Balaputradewa (Merah Putih, Arrowhead 140) | 2 + 2 | UK design, built by PT PAL, Turkish systems | 5,996 t (6,626 t full load) | First launched 18 Dec 2025, outfitting; second due to launch 2026; two more under LoI |
| Istif (I-class) | 2 | Turkey, TAIS | ~3,000 t | Contracted July 2025 |
| KRI Sriwijaya (ex-Giuseppe Garibaldi) | 1 | Italy | Aircraft-carrying cruiser, built 1985 | Arrived; modernisation MoU with PT PAL Sept 2026 |

Sources: Asian Military Review; Naval News; Naval News; Naval News.

By about 2030 the Navy could have nine large modern ships from four different design lines. Each class has its own sensors, weapons, spares and training needs. Analysts say this "defies conventional planning logic" and creates maintenance, training and logistics burdens (Asian Military Review). Two partial offsets: Turkish combat systems (Aselsan, Havelsan, Roketsan) are common to the Merah Putih and Istif classes, and both Italian-built classes come from Fincantieri.

### 8.4 The Merah Putih frigate in detail

| Feature | Specification |
| --- | --- |
| Dimensions | 140 m long, 19.75 m beam, 4.96 m draught |
| Displacement | 5,996 t standard, 6,626 t full load |
| Speed and range | 28 kt top; 7,560 nm at 15 kt; 21 days' endurance |
| Crew | 177 |
| Main guns | 2 × Leonardo Super Rapid 76 mm |
| Missiles | 64-cell Roketsan MİDLAS vertical launch system |
| Close-in defence | Rheinmetall Millennium 35 mm |
| Anti-submarine | 2 × Leonardo B515/3 triple torpedo launchers; Aselsan Fersah hull sonar |
| Radars | Aselsan Cenk 400-N S-band AESA; Mete Han X-band multifunction |
| Combat system | Havelsan Advent |
| Design change | About 60% of Babcock's reference design altered by PT PAL |

Source: Asian Military Review. PT PAL calls these the most sophisticated warships it has ever attempted to build.

### 8.5 The submarine force

The submarine arm has been small since KRI Nanggala-402, a German-built boat from the late 1970s, sank off Bali in April 2021 with all 53 crew (Fulcrum/ISEAS). Today it relies on Korean-designed Nagapasa-class boats. The two Scorpene Evolved boats under construction at PT PAL are the first submarines Indonesia has built from scratch at home:

| Feature | Scorpene Evolved (SRI programme) |
| --- | --- |
| Contract | March 2024: Kemhan, Naval Group, PT PAL |
| Size | 72 m; 1,600–2,000 t surfaced |
| Propulsion | Lithium-ion batteries instead of air-independent propulsion |
| Weapons readiness | Combat system prepared for F21 torpedoes and SM39 anti-ship missiles, a first for the Indonesian submarine arm |
| PT PAL role | Hull construction, equipment integration, final assembly, testing, delivery; harbour and sea trials in Surabaya |
| Milestones | Qualification section completed Dec 2025; steel cut 7 Aug 2026 |
| Delivery | 2032–33 |
| Next | Talks with France on more advanced boats (July 2026) |

Sources: Naval Technology; Navy Leaders; Portal Stoczniowy; Jakarta Post.

### 8.6 The Marine Corps

The Marines are getting their first major vehicle recapitalisation in years. A US-built AAV fleet of 105 is planned, with 12 handed to Pasmar 1 on 28 September 2026, 23 more due in late November 2026 and 70 in 2027–2028 (Indonesia Business Post; Indonesia Defense). New Marine infantry battalions were created in August 2025. The AAVs need amphibious ships to carry them, and landing docks are a class PT PAL already builds, including for export to the Philippines (Antara).

### 8.7 Unmanned and future systems

PT PAL has developed an uncrewed autonomous mini-submarine (KSOT), shown at the TNI's 80th anniversary parade (Asian Military Review; Investortrust). Turkey's Atmaca anti-ship missile already arms the trimaran KRI Golok, and India's BrahMos was contracted in July 2026. Both point to a navy that is adding long-range strike to its patrol role.

## 9. Naval procurement pipeline

Of the TNI's three services, the Navy has the most work that is physically under way, and most of it is in Surabaya. The table below lists every naval programme in this paper by status, with PT PAL's role.

### 9.1 The pipeline at a glance

| Programme | Qty | Origin | Status (Oct 2026) | PT PAL role | Key date ahead |
| --- | --- | --- | --- | --- | --- |
| PPA multipurpose combat ship | 2 | Italy | Delivered 2025; interest in "Full" upgrade with Aster 30 | None reported | Upgrade decision |
| KRI Sriwijaya (ex-Garibaldi) | 1 | Italy | Arrived; mainly for non-war operations | Modernisation MoU with Fincantieri, 28 Sept 2026 | Refit contract |
| AAV amphibious vehicle (Marines) | 105 | United States | 12 handed over Sept 2026 | None | 23 more, late Nov 2026 |
| Merah Putih frigates 1–2 | 2 | UK design | Ship 1 launched Dec 2025, final outfitting; ship 2 launch 2026 | Builder | Ship 1 delivery and commissioning |
| Scorpene Evolved submarines | 2 | France | Steel cut 7 Aug 2026 | Builder with Naval Group | Delivery 2032–33 |
| Istif (I-class) frigates | 2 | Turkey | Contract July 2025, ~US$1bn | PT PAL–TAIS partnership; hulls may be built in Turkey | Delivery dates not published |
| BrahMos anti-ship missile | n/d | India | Contract 7 July 2026 | None | Platform and quantity not disclosed |
| Merah Putih frigates 3–4 | 2 | UK design | Letter of intent and licence, Jan 2026, under the ~£4bn Maritime Partnership Programme | Builder (expected) | Contract and loan activation |
| Further submarines | n/d | France | Talks on more advanced boats, July 2026 | Builder (expected) | No decision |
| Ships for new fleet commands | n/d | n/d | OEF plan; no list published | Potential | Fleet IV and V stand-up |

Sources: Section 8 and Asian Military Review; Defense Post; Naval News; Naval News.

### 9.2 Programme notes

Merah Putih frigates. The licence with Babcock dates from 2020 and the build contract from 2021. The first keel was laid on 25 August 2023 and the ship launched on 18 December 2025 as KRI Balaputradewa-322. By May 2026 PT PAL reported final equipment installation and functional testing (Petromindo). In July 2026 Kemhan's Director-General of Defence Potential inspected progress and stressed local content (TKDN) and self-assessment (Kemhan). No commissioning date has been published.

Merah Putih 3–4 and the UK partnership. A letter of intent was signed on behalf of President Prabowo during his UK state visit in January 2026, together with an initial agreement for two licences. It is the first work order under a Maritime Partnership Programme created in November 2025, worth about £4bn (US$5.4bn), covering the navy, fishing industry and food security. It remains pipeline until a contract and loan are effective.

Scorpene Evolved. The steel-cutting date moved more than once: PT PAL first targeted September 2026, then brought it forward to July, and it took place on 7 August 2026 (Janes). PT PAL sent dozens of engineers to Naval Group for training in welding, construction, mechanical and electrical systems and quality control (JawaPos). A joint training centre for submarine technicians is planned in Surabaya (RRI).

Istif frigates. The contract was signed at IDEF 2025 in Istanbul, the I-class's first export. Reports suggest the ships may be hulls diverted from Turkey's own build, as Fincantieri did with the PPAs: faster delivery, less domestic work (Naval News).

KRI Sriwijaya. The Navy chief said in September 2025 that the ship would mainly serve non-combat operations; Indonesia has no fixed-wing aircraft able to fly from it (Antara; Investortrust). The Fincantieri–PT PAL MoU of 28 September 2026 sets a framework for its future modernisation (EDR).

### 9.3 PT PAL's own 2026 programme

PT PAL's President Director said in June 2026 that the company would launch four large ships in 2026, marking five years of its Industri Maritim 4.0 (IM4) transformation (Suara Surabaya). Its export work includes a landing dock for the Philippine Navy, due to launch by the end of June 2026 (Antara). Denmark, through the Iver Huitfeldt design behind Arrowhead 140, remains a technology partner.

### 9.4 What the pipeline does and does not contain

- It contains: a frigate line (four ships possible), a submarine line (two, possibly more), major refit work (Sriwijaya), and export amphibious ships.

- It lacks, publicly: a plan for patrol vessels, logistic and replenishment ships, mine countermeasures and maritime patrol aircraft at the scale five fleet commands imply. These are the gaps a 274-ship green-water plan would fill, and where the OEF has published no numbers.

## 10. Air Force and Army procurement

The Air Force has the largest paper pipeline but the least delivered: it was furthest behind on the MEF (51.51%) and now has four fighter types ordered or planned from four countries. The Army grows mainly in people and units, with one new long-range strike capability.

### 10.1 Air Force (TNI AU)

The combat fleet in January 2026 was 32 F-16s, 16 Su-27/30s, 13 T-50s and 21 Hawk 209s (ESD).

| Programme | Origin | Quantity | Status (latest) | Local role | Source |
| --- | --- | --- | --- | --- | --- |
| Rafale F4 | France | 42 framework (US$8.1bn) | First 3 arrived Pekanbaru 23 Jan 2026 (Sqn 12); 3 more due 2026; only the first 6 confirmed funded; LoI for more (May 2026) | Offsets, not detailed | Journal de l'Aviation; Scramble |
| KAAN | Turkey | 48 (~US$10bn) | Framework Jun 2025; implementation contract 26 Jul 2025; limited initial contract activating via foreign loan (Apr 2026); deliveries reportedly from 2032 over 10 years | Partial assembly; PTDI, Republik Aero | Bisnis; Defense News |
| KF-21 / IF-X | South Korea | Cut from 48 to 16 planned | Cost share cut to KRW600bn (~US$439m), of which ~KRW400bn paid; first serial KF-21 rolled out 25 Mar 2026 | PTDI on IF-X | JoongAng; Indonesia Business Post |
| J-10 | China | 42 reported | Confirmed by the Defence Minister Oct 2025; contract and number not public; part of a US$9bn+ approved envelope | None reported | Indonesia Business Post; The Aviationist |
| M-346F | Italy | n/d | Letter of intent, Singapore Airshow, Feb 2026 | n/d | AeroTime |
| A400M | Airbus | 2 | First late 2025, second 2026 | — | GBP |
| GM403 radar | France (Thales), PT Len | 13 | 2 delivered May 2026; 11 within 12 months | PT Len integration and sustainment | Defense Post |
| F-15EX | United States | 24 (MoU) | Dropped: Boeing ended the campaign, Feb 2026 | — | Janes |
| Mirage 2000-5 (used) | Qatar | 12 | Postponed Jan 2024 for lack of funds | — | BenarNews |

The F-15EX case. Indonesia signed an MoU for 24 jets in August 2023, after the US cleared a sale worth up to US$13.9bn in 2022. The MoU had no price or timeline and never became a contract. As late as August 2025 Kemhan said the process was "still ongoing". In February 2026 Boeing said there was "no longer an active Indonesia F-15EX campaign", and Reuters reported that Indonesian officials found the price too high (Breaking Defense; AeroTime; Aerospace Global News). The foreign-loan ceiling cut of November 2023 had already left no room for it (Section 7).

A fleet of six fighter types. If every plan proceeds, the Air Force would fly F-16, Su-27/30, Rafale, KAAN, KF-21 and J-10, from six supplier countries. Two Western types, one Turkish, one Korean, one Chinese and one Russian cannot easily share weapons, datalinks or training pipelines.

### 10.2 Army (TNI AD)

| Programme | Origin | Quantity | Status (latest) | Source |
| --- | --- | --- | --- | --- |
| KHAN tactical ballistic missile | Turkey | n/d | First batch at 18th Field Artillery Battalion, East Kalimantan, Aug 2025; 280 km range; first operator outside Turkey; second batch due early 2026 | Indonesia Business Post; GlobalData |
| Mi-35M attack helicopter | Russia | 2 (joining 5 Mi-35P) | Arrived early Sept 2026; Sqn 31, Semarang; Papua operations | IDNFinancials |
| Territorial Development Battalions | Domestic | 750 by 2029 | 105 formed by Nov 2025 | INP |
| New Kodam and brigades | Domestic | 6 Kodam, 20 brigades | Created Aug 2025 | detik |
| AH-64 Apache support | United States (Boeing) | Existing fleet | Boeing's remaining defence link in Indonesia | Defense Post |

The Army's MEF score (77.38%) was the highest of the three services, and its OEF growth is mostly in units and people. That is where the battalion programme's costs fall.

## 11. Air defence, radar, missiles and helicopters

The programmes that let Indonesia see and defend its airspace and sea approaches are moving unevenly. Radars are arriving, a medium-range SAM is still only a letter of intent, and new strike missiles have been bought without public detail.

### 11.1 Programme status

| Programme | Service | Origin | Quantity | Status (latest) | Source |
| --- | --- | --- | --- | --- | --- |
| Thales GM403 ground control interception radar | Air Force | France, with PT Len | 13 (ordered 2023) | First 2 delivered May 2026; remaining 11 within 12 months | Defense Post |
| Cheongung-II (MSAM-II) medium-range SAM | Not specified | South Korea (LIG) | 2 batteries | Non-binding letter of intent, 18 May 2026; subject to financing | Janes; Defence Security Asia |
| Mi-35M attack helicopter | Army (Puspenerbad) | Russia | 2 | Arrived early Sept 2026; offset package claimed; no value published | IDNFinancials |
| Mi-8 / Mi-17 transport helicopter | Not specified | Russia | 12 claimed on social media | Under evaluation, trialled in Sumatra disaster relief; Kemhan: "not yet a purchase or contract" (Dec 2025) | Indonesia Defense |
| BrahMos anti-ship missile | Not specified | India | Not disclosed | Contract 7 July 2026 | Naval News |
| AAV amphibious assault vehicle | Navy (Marines) | United States | 105 | 12 delivered Sept 2026 | Section 8.6 |

### 11.2 Ground-based air defence already in service

| System | Range class | Operator | Notes | Source |
| --- | --- | --- | --- | --- |
| NASAMS | Medium | Air Force, Satrudal 111, Teluk Naga | Protects Jakarta since Nov 2021; AIM-120 missiles, Sentinel radar | Indomiliter |
| Hisar-O / Hisar-U ("Trisula") | Medium and long | TNI | Agreed at Indo Defence 2022; batteries not specified | Suara |
| Starstreak | Very short | Army air defence artillery | Test-fired with PT Len, 2022 | PT Len |

No confirmed 2026 SAM contract specifically for the Army was found. The Cheongung-II letter of intent does not name its operator.

### 11.3 Reading the picture

- Sensors before shooters. The 13 GM403 radars and the OEF target of 33 radar units will give the Air Force a far better air picture by 2027–28. The weapons to act on that picture (medium-range SAMs, more fighters) are less certain.

- Russia stays in the mix. The Mi-35M purchase shows Jakarta still buys Russian equipment where the transaction is small; analysts judge the US sanctions (CAATSA) risk low at that scale.

- Strike is the new theme. KHAN (280 km, Army), BrahMos (India) and Atmaca (Turkey, on KRI Golok) give Indonesia precision strike against ships and land targets that it did not have before 2025.

- Integration is the hidden cost. Radars from France, SAMs from Norway/US, Turkey and possibly Korea, and fighters from five countries all have to feed one national air-defence command (Kohanudnas). Local integrators such as PT Len carry that work.

## 12. Defence industry: DEFEND ID, PT PAL and technology transfer

President Prabowo treats every big purchase as a way to build Indonesian industry. The naval programmes are where this has gone furthest: frigates and submarines are being built in Surabaya, not just delivered from abroad.

### 12.1 DEFEND ID: targets and reality

DEFEND ID, the state defence-industry holding, was launched at PT PAL in Surabaya on 20 April 2022, with PT Len Industri as parent and PT Pindad, PT Dirgantara Indonesia, PT PAL and PT Dahana as members (Listrik Indonesia). Prabowo, then Defence Minister, set two targets (Kemhan):

| Target (set 2022) | Deadline | Status (2026) |
| --- | --- | --- |
| 50% local content (TKDN) in key technologies | 2024 | Local content was 41% in late 2022 (Katadata); no later official figure found |
| Top-50 global defence company | 2024 | No public ranking confirms it |
| Domestic supply of small arms and standard equipment | Ongoing | Largely met: "majority made by us", with SME partners supplying parts for ships, aircraft and tanks (Republika) |

### 12.2 Technology transfer by programme

| Programme | Local partner | What is transferred | Depth |
| --- | --- | --- | --- |
| Merah Putih frigate | PT PAL | Licence; local construction; ~60% design adaptation | High: full ship build and integration |
| Scorpene Evolved | PT PAL | Hull outfitting, machinery, electrical integration, weapons assembly; training centre | High: first domestic submarine build |
| KRI Sriwijaya | PT PAL with Fincantieri | Modernisation framework (MoU) | Medium: refit and integration |
| Istif frigate | PT PAL with TAIS | Partnership for design and local programmes | Low to medium: hulls may come from Turkey |
| KAAN | PTDI, Republik Aero | Partial assembly; engineering; local facilities; engines stay in Turkey | Medium |
| KF-21 / IF-X | PTDI | Reduced in proportion to lower cost share | Low to medium |
| GM403 radar | PT Len | Integration and long-term sustainment | Medium |
| Mi-35M | n/d | Offset package claimed | Unknown |

### 12.3 PT PAL's position

- Capability: the only Indonesian yard building major surface combatants and submarines. Its IM4 transformation has run since 2021 and the company planned four large launches in 2026 (Suara Surabaya).

- Partners: Babcock and Denmark (frigate design), Naval Group (submarines), Fincantieri (Sriwijaya), TAIS and Turkish system makers (frigate systems, Istif), and in earlier years Korean yards (submarines).

- Exports: landing docks for the Philippine Navy.

- Supply chain: each ship draws on domestic yards, component makers, service firms and small businesses (Suara Surabaya). This is the base the DOCK-UP SME programme would widen.

### 12.4 Limits

- Key systems stay foreign. Radars, combat systems, missiles, sonars and engines on the Merah Putih are Turkish or European. TKDN by value will stay well below 50% on combatants for years.

- Diversity cuts depth. Many small classes from many countries spread engineering effort thin; each new partner means new standards and training.

- Transfer follows money. On the KF-21, a smaller payment brought a smaller transfer. Delays in loan activation can likewise delay transfer milestones.

## 13. Assessment through a naval lens

Indonesia's posture is moving in the right direction for an archipelago: more sensors, more ships built at home, commands placed nearer the sea lanes. But it is being built on two weak foundations: a flat budget and a procurement pattern that buys many small, incompatible classes.

### 13.1 Strengths

| Strength | Evidence |
| --- | --- |
| A domestic warship and submarine industry is becoming real | Merah Putih launched Dec 2025; Scorpene steel cut Aug 2026; both at PT PAL |
| Presidential ownership | Prabowo designed the plan as minister and has carried it into office; reorganisation by Perpres 84/2025 |
| Supplier freedom | Deals with France, Turkey, Italy, UK, Korea, US, China, Russia and India; no single embargo can ground the force |
| Better maritime awareness coming | 13 GM403 radars, 33 radar units targeted; new fleet and maritime regional commands |
| Strike capability | KHAN, BrahMos and Atmaca add precision strike at sea and on land |

### 13.2 Weaknesses

| Weakness | Evidence |
| --- | --- |
| Budget does not match ambition | Rp187–189T a year; routine costs 60–70%; 162 new units to staff |
| Fleet fragmentation | Four large-combatant design lines; six fighter types from six countries |
| No published force plan | OEF defines commands, not ships or aircraft; the 274-ship plan has no successor |
| Contract-to-cash gap | Contracts wait for loan activation and rupiah counterpart; KAAN still activating 9 months after signature |
| Land-centred instinct | 750 battalions and 6 Kodam absorb resources; the Army finished the MEF best placed |

### 13.3 Risks to watch

| Risk | Likelihood | Impact on the Navy and PT PAL | Early signal |
| --- | --- | --- | --- |
| Budget cut for welfare priorities | Medium | Slower milestone payments; new starts postponed | Mid-year APBN revisions; statements like July 2026's |
| Foreign-loan ceiling not raised | Medium | Merah Putih 3–4 and further submarines delayed | DRPLN-JM 2025–2029; PSP decisions |
| Personnel and base costs crowd out ships | High | Navy share of modernisation falls | Battalion and Kodam funding lines in 2027 execution |
| Delivery slip on frigate 1 | Medium | Reputation and billing; scrutiny of the second batch | Sea trials and commissioning dates |
| Submarine programme stretch | Medium | Long workload but cash and skills risk | Milestones after steel cut; Naval Group staffing |
| Sanctions or export-licence friction | Low to medium | Delays in Western or Russian components | CAATSA questions; US partnership terms |
| Interoperability failures | Medium | Ships and aircraft that cannot share data | Combat-system choices for new classes |

### 13.4 Is the posture coherent with Prabowo's stated direction?

Mostly yes, on intent. The President wanted a stronger, more spread-out force, multiple suppliers, local production and a maritime economy linked to defence, and each has a visible programme. Two gaps stand out:

- Means. He wanted a 25-year buying plan financed by debt; what exists is a five-year loan ceiling and an annual budget that has not grown since 2025. The reported Danantara option would be a new answer to an old problem.

- Balance. His maritime rhetoric ("a vital part of our maritime economic development") sits beside an organisational surge that is mainly on land. The two new fleets are still at planning stage while six new Kodam already exist.

## 14. Implications for PT PAL's RKAP

The defence posture gives PT PAL a firm naval workload through 2033 but an uncertain pace of new contract cash. The rupiah budget is flat, and new orders depend on loan activation. This section turns the findings into planning considerations; they are drawn from public sources, not from internal PT PAL data.

### 14.1 Demand signals and how to treat them

| Demand signal | Evidence | Classification | Planning read |
| --- | --- | --- | --- |
| Merah Putih frigates 1–2 | Ship 1 in final outfitting; ship 2 launch 2026 | Backlog | Base load and milestone billing; delivery and acceptance risk in 2027 |
| Scorpene Evolved ×2 | Steel cut Aug 2026; delivery 2032–33 | Backlog | Long-cycle workload; capex for submarine facilities; dependence on Naval Group skills |
| KRI Sriwijaya modernisation | Fincantieri–PT PAL MoU, Sept 2026 | Near pipeline | Refit work if a contract follows; useful bridge between newbuild milestones |
| Merah Putih frigates 3–4 | Jan 2026 LoI and licence, UK partnership | Pipeline | Scenario until contract and loan are effective |
| Istif frigates | PT PAL–TAIS partnership | Uncertain | Limited direct build likely; possible integration and support work |
| Further submarines | France talks, July 2026 | Upside | Upside scenario only |
| Fleets IV and V; 15 maritime commands | OEF plan, Nov 2025 | Medium term | Patrol, logistic and support vessels; MRO near Balikpapan and Ambon |
| Marines' AAV fleet (105) | Deliveries 2026–28 | Indirect | Need for landing docks and amphibious lift, a class PT PAL already builds |
| Export amphibious ships | Philippines landing dock | Backlog and pipeline | Diversifies revenue away from Kemhan's budget cycle |
| Budget ceiling | Rp187.1T (2026), Rp189T (2027) | Constraint | New-start funding is scarce; expect phasing, slippage and pressure on price and TKDN |

### 14.2 Three scenarios for 2027–2029

| Scenario | Assumptions | What PT PAL sees |
| --- | --- | --- |
| Base | Budget ~Rp190T; loan ceiling ~US$34.8bn; frigate 1 delivered; Merah Putih 3–4 contracted late in the period | Steady frigate and submarine work; one new frigate pair starting; refit contract |
| Upside | Loan ceiling raised to ~US$50bn or Danantara financing approved; fleets IV–V funded | Frigates 3–4 early; further submarines; auxiliaries and patrol ships for new fleets |
| Downside | Welfare priorities cut defence; loan activation stalls; personnel costs crowd out ships | Milestone delays; new starts slip past 2029; more reliance on refit, MRO and exports |

### 14.3 Watch list before finalising the RKAP

- Financing-source decisions (PSP) for Merah Putih 3–4 and any further submarines.

- The 2027 modernisation share. Whether the 2027 budget keeps 2026's ~45% for modernisation.

- Crowding out. Whether battalion and Kodam costs squeeze ship procurement in 2027 execution.

- The Danantara question. Whether Danantara-backed financing for defence moves beyond exploration.

- Frigate 1 milestones. Sea trials and commissioning, which will shape confidence in the second batch.

- Fleet IV and V decisions. Location, base design and ship requirements.

## 15. Recommendations

The recommendations follow from the assessment. They are grouped by who would act on them, and they are offered for discussion, not as official positions.

### 15.1 For defence planners

- Publish an OEF platform plan. The OEF defines commands and units, but not the ships, submarines and aircraft they need. A published plan, even a range, would let industry invest ahead of contracts.

- Standardise before expanding. Fix one or two frigate lines (Merah Putih and one other) and one submarine line, and build in batches, instead of adding new two-ship classes.

- Fund the enablers of new fleets. Fleets IV and V need bases, docks, logistics ships and MRO before more combatants. Budget for these first.

- Match unit growth to budget. Phase the 750 battalions so personnel and base costs do not crowd out maritime and air programmes.

- Settle the financing route. Decide whether the foreign-loan ceiling rises, whether Danantara has a role, and on what terms, so that signed contracts can be activated on schedule.

### 15.2 For PT PAL

- Deliver frigate 1 on a credible date. It is the best argument for the second batch and for future domestic builds.

- Position for the fleets' support needs. Patrol, logistic and amphibious ships and regional MRO in Kalimantan and eastern Indonesia fit PT PAL's existing product lines.

- Turn refits into a business line. KRI Sriwijaya, the PPA "Full" upgrade and mid-life work on older ships can smooth revenue between newbuild milestones.

- Deepen local content where it is realistic. Hull, outfitting, electrical and mechanical integration, and supply-chain SMEs (the DOCK-UP approach), rather than chasing high-end sensors.

- Use exports as a hedge. The Philippine landing dock shows a route to revenue outside Kemhan's budget cycle.

- Plan in three scenarios. Build the RKAP on the base case in Section 14.2, with triggers that move it to upside or downside.

### 15.3 For financing and fiscal authorities

- Link loan activation to delivery milestones, so that domestic builds are not stalled by rupiah counterpart shortfalls.

- Report defence loan commitments publicly each year, including the share for domestic production.

## 16. Data gaps and caveats

| Gap | Why it matters | How it is handled here |
| --- | --- | --- |
| No official final MEF figure for end-2024 | The MEF's end state rests on early-2023 and January 2024 statements | Uses 65.06% (Rapim TNI 2023) and Kemhan's ~63% claim, both labelled |
| No public OEF platform list or scoring method | OEF percentages cannot be checked or compared with the MEF | Unit targets only; platform needs inferred from commands |
| Contract status reported inconsistently | Rafale (42 framework vs 6 funded), KAAN ("limited initial contract"), J-10 (no signed contract published), Istif (build location) | Status taken from the latest reliable report; labels kept distinct (LoI, MoU, contract) |
| 2025–2029 financing figures from analyst columns | The PLN ceiling, counterpart needs and the Danantara option are not officially published | Used and flagged each time; DRPLN-JM 2025–2029 not public as of June 2025 |
| Budget figures at different stages | 2025 is an outlook, 2026–2027 approved ceilings, none are realisation | Labelled by stage in table and chart; 2022 and 2024 omitted |
| Operators unnamed | Cheongung-II, Mi-8/Mi-17 and BrahMos have no named end user | Listed as "not specified" |
| Contract values undisclosed | AAV, Mi-35M, BrahMos, Istif (only ~US$1bn reported) | Shown as "not disclosed" |
| No internal PT PAL data | RKAP implications are drawn from public signals only | Section 14 is to be checked against DDMF RKAP data |

All figures are as reported up to 15 October 2026.

## Annex A. Timeline of key decisions and deliveries, 2019–2033

Key decisions and deliveries 2019–2033 · 21 events · sources in Sections 3–11

Eight of the 21 events are naval, and seven of those involve PT PAL directly: the frigate keel, launch and second-batch LoI, the submarine contract, steel cut and deliveries, and the Sriwijaya refit MoU.

## Annex B. Master procurement register

Every programme in this paper in one table, sorted by service and then by status.

| # | Service | Programme | Origin | Qty | Status | Stage | Local role |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Navy | PPA multipurpose combat ship | Italy | 2 | Delivered 2025 | Delivered | — |
| 2 | Navy | KRI Sriwijaya (ex-Garibaldi) | Italy | 1 | Arrived | Delivered | PT PAL refit MoU |
| 3 | Navy (Marines) | AAV amphibious assault vehicle | United States | 105 | 12 delivered Sept 2026 | Delivering | — |
| 4 | Navy | Merah Putih frigate 1–2 | UK design | 2 | Ship 1 launched Dec 2025 | In build | PT PAL builder |
| 5 | Navy | Scorpene Evolved submarine | France | 2 | Steel cut Aug 2026; delivery 2032–33 | In build | PT PAL builder |
| 6 | Navy | Istif (I-class) frigate | Turkey | 2 | Contract Jul 2025 | Contracted | PT PAL–TAIS partnership |
| 7 | Not specified | BrahMos anti-ship missile | India | n/d | Contract Jul 2026 | Contracted | — |
| 8 | Navy | KRI Sriwijaya modernisation | Italy | 1 | MoU Sept 2026 | MoU | PT PAL with Fincantieri |
| 9 | Navy | Merah Putih frigate 3–4 | UK design | 2 | LoI and licence Jan 2026 | LoI | PT PAL (expected) |
| 10 | Navy | Further submarines | France | n/d | Talks Jul 2026 | Talks | PT PAL (expected) |
| 11 | Navy | Fleet IV and V, 15 maritime commands | Domestic | — | OEF plan | Planned | Potential |
| 12 | Air Force | Rafale F4 | France | 42 | 3 delivered Jan 2026 | Delivering | Offsets |
| 13 | Air Force | A400M | Airbus | 2 | Delivered 2025–26 | Delivering | — |
| 14 | Air Force | Thales GM403 radar | France | 13 | 2 delivered May 2026 | Delivering | PT Len |
| 15 | Air Force | KAAN | Turkey | 48 | Contract activating via loan | Contracted | PTDI, Republik Aero |
| 16 | Air Force | KF-21 / IF-X | South Korea | 16 | Cost share settled; production started in Korea | Planned | PTDI |
| 17 | Air Force | J-10 | China | 42 reported | Confirmed intent; no public contract | Planned | — |
| 18 | Air Force | M-346F | Italy | n/d | LoI Feb 2026 | LoI | — |
| 19 | Air Force | 33 radar units, space unit | Domestic | — | OEF plan | Planned | — |
| 20 | Air Force | F-15EX | United States | 24 | Boeing ended campaign Feb 2026 | Dropped | — |
| 21 | Air Force | Mirage 2000-5 (used) | Qatar | 12 | Postponed Jan 2024 | Dropped | — |
| 22 | Army | KHAN ballistic missile | Turkey | n/d | First batch Aug 2025 | Delivered | — |
| 23 | Army | Mi-35M attack helicopter | Russia | 2 | Arrived Sept 2026 | Delivered | Offset claimed |
| 24 | Army | Territorial Development Battalions | Domestic | 750 | 105 formed Nov 2025 | Building up | — |
| 25 | Not specified | Mi-8 / Mi-17 helicopter | Russia | 12 claimed | Under evaluation | Evaluation | — |
| 26 | Not specified | Cheongung-II medium-range SAM | South Korea | 2 batteries | LoI May 2026 | LoI | Possibly PT Len, Republikorp, PTDI |
| 27 | All | 6 Kodam, 14 Kodaeral, 3 Kodau, 162 units | Domestic | — | Created Aug 2025 | Done | — |

Stage key: Delivered / Delivering = equipment in Indonesia; In build = construction started; Contracted = contract signed; MoU / LoI = non-binding; Talks / Evaluation / Planned = no commitment; Dropped = ended or postponed indefinitely.

## Sources

Government and parliament

- Kemhan — Rapim 2021 briefing on total defence

- Kemhan — Rapim 2022 and the 2020–2045 roadmap

- Kemhan — DEFEND ID launch and targets (2022)

- Kemhan — Inspection of Merah Putih frigate progress (Jul 2026)

- DPR — Pemenuhan MEF Alutsista (2021)

- DPR — Defence budget and MEF (2020)

- DPR — Research brief on 162 new TNI units (Aug 2025)

- US DoD via GlobalSecurity — Major Defense Cooperation Partnership (Apr 2026)

Indonesian media

- Kompas — MEF 2024 hopes and constraints (Mar 2023)

- Kompas — MEF target even harder to achieve (Sept 2022)

- Indonesia Defense — OEF targeted 100% by 2029 (Jun 2025)

- JawaPos — TNI force-building targets 2025–2029 (Oct 2025)

- Katadata — 162 new TNI commands and units

- CNN Indonesia — Kemhan Rp189T in APBN 2027 (Aug 2026)

- CNBC Indonesia — Kemhan 2026 budget breakdown

- CNBC Indonesia — 25-year master plan (May 2021)

- CNBC Indonesia — Prabowo: Jokowi has not approved (Jun 2021)

- Kontan — Draft regulation worth US$124.99bn (May 2021)

- Kumparan — Finance ministry on Kemhan foreign loans (Dec 2023)

- CNBC Indonesia — Balancing commitments with fiscal capacity (Jun 2025)

- CNBC Indonesia — Is extra defence foreign borrowing needed? (Jul 2026)

- CNBC Indonesia — Will Danantara finance weapons? (Sept 2026)

- Katadata — Finance Minister on defence budget (Jul 2026)

- Hukumonline — Perpres 8/2021

- detik — Seven 2020 defence policies

- detik — Six new Kodam (Aug 2025)

- Bisnis — KAAN via foreign loan (Apr 2026)

- Indonesia Business Post — First 12 AAVs (Sept 2026)

- Indonesia Defense — AAV M-35 for the Marines

- IDNFinancials — Two Mi-35M (Sept 2026)

- Indonesia Defense — Mi-8/Mi-17 evaluation (Dec 2025)

- Suara Surabaya — PT PAL's four large ships in 2026

Specialist defence press

- Asian Military Review — Red White Frigate expansion (Jan 2026)

- Naval Technology — Scorpene construction begins (Aug 2026)

- Janes — Scorpene steel-cutting date (2026)

- Naval News — Fincantieri and PT PAL MoU on KRI Sriwijaya (Sept 2026)

- Naval News — Istif frigate deal (Jul 2025)

- Naval News — BrahMos deal (Jul 2026)

- Journal de l'Aviation — First Rafales (Jan 2026)

- Janes — Boeing ends F-15EX campaign (Feb 2026)

- Breaking Defense — Boeing abandons Indonesia F-15 bid (Feb 2026)

- Janes — MSAM-II letter of intent (2026)

- The Defense Post — Thales GM403 radars (May 2026)

- JoongAng Daily — KF-21 cost-share agreement

Policy research

- RSIS — Indonesian Navy's post-defence modernisation challenges (May 2025)

- Fulcrum/ISEAS — Prabowo as Defence Minister (Sept 2023)

- BenarNews — Mixed reviews of Prabowo as defence chief (Jan 2024)

Further sources are linked inline in each section.